Warranty Callbacks

Find the Cost, Fix the Process

This hands-on course teaches builders and subcontractors how to track warranty callbacks, identify their cause, recover appropriate costs, and account for warranty expense in future bids.

Segment 1: Track the Callback

- Record callbacks by job, trade, date, actual cost, and supporting documentation.

- Identify whether the issue resulted from:

  - Specification or selection

  - Subcontractor workmanship

  - Owner misuse or maintenance

  - Code-related issues

Segment 2: Determine Responsibility

- Assign each callback to an appropriate recovery method:

  - Back-charge

  - Warranty reserve

  - Improved scope or contract language

- Learn what documentation supports a back-charge or warranty claim.

- Use AI tools to organize callback data and identify recurring patterns.

Segment 3: Price Warranty Costs Into Future Work

- Calculate warranty expense as a percentage of revenue.

- Compare gross warranty costs with costs recovered from responsible parties.

- Add an appropriate warranty allowance or reserve to future estimates.

- Verify AI-generated calculations against source records and a calculator.

Utah Law Overview

Participants will also review:

- Utah Code § 78B-2-225 regarding time limitations for certain construction-related actions.

- Utah Code § 78B-4-513 regarding actions involving defective construction.

The course provides general educational information and is not legal advice.